Private Jet Booking & Management Platform

Revised Cost Breakdown, Technical Clarifications & Timeline

―――――――――――――――――――――――――――――――――――――――――――――――――――――――

1. Technical & Operational Clarifications

1. Payment Process Integration

Payment processing will be integrated into the platform using established, highly secure 3rd-party API payment services (such as Paystack, Flutterwave, and similar industry-standard gateways). This ensures seamless transactions, multi-currency support, and bank-grade security compliance without building payment infrastructure from scratch.

2. Custom Quote, Contract, and Invoice Design

To enhance originality and uniqueness, the quote, contract, and invoice systems will be custom-designed and implemented natively on the project. We will not use third-party off-the-shelf templates or generic platforms. This ensures complete brand alignment, a high-end luxury aesthetic, and custom automated document generation tailored specifically to your business operations.

2. Revised Cost Breakdown

| Development Phase / Scope | Key Deliverables | Cost (NGN) |
| --- | --- | --- |
| Branding / Logo & UI/UX Design | Brand Identity, Logo, Color Guidelines, Figma UI/UX Designs for all Web & Admin Screens | ₦336,000 |
| Backend Development | Database Architecture, Scraping Scripts, API Core, Custom Quote/Invoice Engine, Admin Logic | ₦784,000 |
| Frontend Development | Responsive Web Frontend, User Portal, Booking Workflow, 3rd Party Payment API Integration | ₦560,000 |

Total Revised Development Cost: ₦1,680,000 (One Million, Six Hundred & Eighty Thousand Naira)

3. Development Timeline & Readiness

Target Ready-for-Deployment Timeline: 2 Months (8 Weeks)

• Month 1 (Weeks 1–4): Design & Foundation: Branding, Logo Creation, Complete UI/UX Figma Design, Web Scraping Engine Setup, and Database / Core Backend Architecture.

• Month 2 (Weeks 5–8): Development, Integration & Launch: Frontend Implementation, Native Quote/Invoice/Contract Engine, 3rd-Party Payment API Integration (Paystack/Flutterwave), Admin Panel Development, Testing, and Deployment.

4. Ongoing Management & Maintenance

To ensure continuous performance, security, and smooth operational updates, ongoing platform management and technical support is revised to:

Annual Maintenance & Technical Management Fee: ₦1,000,000 / Year

This annual agreement covers:

Server infrastructure monitoring, cloud management, and uptime optimization

Ongoing web scraping maintenance and source sync updates

Security updates, API key management, and bug fixes

Payment gateway API maintenance and routine database backups

Technical operational support for administrative staff